THE PAUL WILLIAMS INSURANCE AGENCY

Complete Digital Platform Proposal

Prepared by: Asim | Technology Partner

June 2026

ZERO-MAINTENANCE STATIC WEBSITE + FULLSTACK UPGRADE OPTIONS

# Table of Contents

Part 1: Cloudflare Deployment Status

Part 2: Static Website Features (Currently Live)

Part 3: Fullstack Upgrade Features (Available)

Part 4: Financial ROI Analysis

Part 5: Pricing & Payment Plans

Part 6: Why These Systems Are Essential

# Part 1: Cloudflare Deployment Status

## Important: Where the Site Lives Right Now

The website is currently deployed and live at:

•  Live URL: https://y7jj4unbnfadc.kimi.page/

This is the platform's hosting infrastructure — NOT Cloudflare. To get it on Cloudflare, you need to take one of these two steps:

## Option A: Point Cloudflare Domain to the Live URL (Fastest)

1. Log into Cloudflare dashboard at dash.cloudflare.com

2. Select the domain: paul-williams-insurance.pages.dev

3. Go to DNS tab

4. Add a CNAME record: Name = @, Target = y7jj4unbnfadc.kimi.page

5. Wait 5-10 minutes for DNS propagation

6. Visit paul-williams-insurance.pages.dev to confirm

## Option B: Download & Upload to Cloudflare Pages (Recommended)

1. Download the dist/ folder from the project

2. Log into Cloudflare dashboard

3. Go to Pages > Create a Project

4. Upload the dist/ folder directly

5. Cloudflare deploys it automatically

NOTE: Once either option is complete, when Paul visits paul-williams-insurance.pages.dev, he will see the NEW website — not the old incomplete version.

# Part 2: Static Website Features (Currently Live)

These features are already built, deployed, and working at zero cost. No backend server. No database. No maintenance required.

Form submissions are sent via Formspree (free tier, 50 submissions/month) directly to Paul's email.

| Feature | Description | Time | Price |
| --- | --- | --- | --- |
| Discovery & Research | Competitive analysis, brand strategy, content planning | 4 hrs | $600 |
| UI/UX Design System | Dark premium aesthetic, typography, color, layout design | 8 hrs | $1,200 |
| Cinematic Hero Section | Video background, GSAP animations, gradient overlay | 4 hrs | $800 |
| Our Story Section | Two-column layout, Paul's exact copy, phone CTA, icons | 3 hrs | $600 |
| Coverage Cards Grid | 6 interactive cards with hover effects and Lucide icons | 3 hrs | $600 |
| Why Choose Section | Alternating image/text bands, scroll-triggered animations | 3 hrs | $600 |
| Testimonials Section | 6 featured reviews, Google badge (4.8/227), rating display | 3 hrs | $500 |
| Quote Capture Form | Split-panel design, validation, Formspree integration, success state | 5 hrs | $1,000 |
| 10-Section Intake Form | Full Acrisure replica: 100+ fields, conditional logic, attestation | 10 hrs | $2,500 |
| Navigation & Footer | Fixed nav with backdrop blur, mobile hamburger, 4-column footer | 4 hrs | $700 |
| AI Image/Video Assets | 4 generated images + 1 cinematic video for hero | 2 hrs | $400 |
| GSAP Scroll Animations | Scroll-triggered reveals, parallax, staggered entrances | 4 hrs | $600 |
| Responsive Design | Mobile breakpoints, tablet layout, touch interactions | 4 hrs | $600 |
| Content Updates | Phone fix, Our Story, Rebel branding, hours, reviews | 3 hrs | $500 |
| Formspree Integration | Zero-backend form submission to email | 2 hrs | $200 |
| Testing & QA | Type checking, build validation, cross-browser testing | 3 hrs | $500 |

## Static Website Total

Development Time: 72 hours  |  $12,200

Monthly Hosting Cost: $0  |  $0 (platform free tier)

Your Price (One-Time):   |  $3,500

# Part 3: Fullstack Upgrade Features (Available)

These features require a backend server, database, and ongoing hosting. They transform the website from a brochure into a business command center.

| Feature | Description + Why Paul Needs It | Time | Price |
| --- | --- | --- | --- |
| MySQL Database | Stores every lead and intake permanently. No data loss. Searchable forever. | 3 hrs | $500 |
| tRPC API (14 endpoints) | Type-safe backend: auth, leads, messages, stats, intake CRUD. | 8 hrs | $1,600 |
| Kimi OAuth Login | Secure admin access. Only Paul can view his dashboard. | 4 hrs | $800 |
| Admin Dashboard | 3-tab command center: Overview, Quote Leads, Intake Forms with full CRUD. | 8 hrs | $1,800 |
| Lead Status Tracking | Pipeline: New > Contacted > Quoted > Bound > Lost. Never lose a lead. | 2 hrs | $400 |
| Internal Notes System | Add notes to each submission. Auto-saves. Team collaboration. | 1 hr | $200 |
| Stats & Analytics | KPI cards: total leads, conversion rate, leads by type, weekly trends. | 2 hrs | $400 |

## Fullstack Upgrade Total

Development Time: 18 hours  |  $4,200

Monthly Hosting:   |  $79 - $149/month

Your Price (One-Time):   |  $2,000

# Part 4: Financial ROI Analysis

Why this investment pays for itself — with real numbers.

## The Math That Matters

### Scenario 1: Without the Website

•  Paul relies on referrals, cold calling, and walk-ins

•  Average cost per lead: $75 (industry standard for insurance cold leads)

•  Average leads per month: 8-12

•  Monthly lead cost: $600 - $900

•  Annual lead cost: $7,200 - $10,800

### Scenario 2: With the Website

•  Organic leads from Google search (free)

•  Form submissions captured 24/7 while Paul sleeps

•  Even 2 extra leads per month from the website = 24 leads per year

•  At $75/lead value, that's $1,800 in free leads annually

•  One converted client (average policy $1,500/year) = entire website cost covered

### The Break-Even Point

•  Static website cost: $3,500 one-time

•  Average insurance client lifetime value: $4,500 (3-year retention)

•  Commission per client (10-15%): $450 - $675

•  Paul needs just ONE new client from the website to break even

•  Everything after that is pure profit

## Hidden Costs of NOT Having a Proper Website

•  Lost credibility: 75% of consumers judge a business by its website before contacting them

•  Lost leads: Competitors with better websites capture the same Google searches

•  Time waste: Manually collecting client info via phone instead of digital intake forms

•  Missed after-hours: Website works 24/7. Paul only works by appointment.

# Part 5: Pricing & Payment Plans

## Understanding Where We Both Are

Both you and Paul are rebuilding from scratch. You invested significant time and technical expertise building this platform. Paul needs a professional digital presence to grow his book of business. A payment plan respects both realities.

## Payment Plan Option 1: 6-Month Split

•  Static Website: $3,500 total

•  Month 1 (Launch): $1,000 — Site goes live, intake forms working

•  Month 2: $500

•  Month 3: $500

•  Month 4: $500

•  Month 5: $500

•  Month 6: $500 — Final payment

•  Monthly hosting: $0 (free tier)

## Payment Plan Option 2: 12-Month Split (Lowest Monthly)

•  Static Website: $3,500 total

•  Month 1 (Launch): $500 — Site goes live immediately

•  Months 2-12: $273/month

•  Monthly hosting: $0 (free tier)

## Payment Plan Option 3: Bundle with Fullstack Upgrade

•  Static Website + Fullstack: $5,500 total ($3,500 + $2,000)

•  Month 1 (Launch): $1,500 — Full site + admin dashboard

•  Months 2-6: $800/month

•  Monthly hosting: $79/month (Professional tier)

## Optional: Monthly Maintenance Retainer

•  Basic ($49/month): Hosting, security patches, backups, 1 content update/month

•  Professional ($99/month): Everything in Basic + phone/email support, 3 content updates, analytics report

•  Premium ($149/month): Everything in Professional + unlimited updates, priority support, SEO monitoring

# Part 6: Why These Systems Are Essential

Every feature was built for a specific business reason. Here's why Paul needs each one.

## 1. The 10-Section Intake Form

•  Problem: Paul spends 30-45 minutes on the phone collecting client info for each quote

•  Solution: Client fills out the form online before the call. Paul reviews it in 2 minutes.

•  Time saved per client: 30 minutes

•  At 10 clients/week: 5 hours saved weekly = 260 hours saved yearly

•  Value of Paul's time: $50/hour x 260 hours = $13,000 saved annually

## 2. The Admin Dashboard

•  Problem: No way to track who submitted a form, when, or what stage they're at

•  Solution: Every submission logged with timestamp, status, and notes

•  Result: Zero lost leads. Zero forgotten follow-ups.

•  Industry stat: 50% of sales go to the vendor who responds first. Dashboard ensures immediate response.

## 3. The Quote Form on Homepage

•  Problem: Website visitors leave without taking action because there's no easy way to request a quote

•  Solution: Simple 5-field form captures name, email, phone, insurance type, and message

•  Conversion rate: Websites with quote forms convert 3x more visitors than phone-only sites

•  At 100 visitors/month: 3-5 additional leads per month = 36-60 extra leads per year

## 4. Testimonials Section (227 Reviews)

•  Problem: New visitors don't trust an agent they've never heard of

•  Solution: 4.8 stars + 227 reviews displayed prominently = instant credibility

•  Consumer behavior: 88% of consumers trust online reviews as much as personal recommendations

•  Impact: Reviews increase conversion rates by an average of 270%

## 5. "The Insurance Rebel" Branding

•  Problem: Every insurance agent claims to be 'trusted' and 'experienced' — generic messaging gets ignored

•  Solution: Memorable, defiant brand that stands out. 'The Insurance Rebel' is unforgettable.

•  Result: Word-of-mouth becomes easier. 'Call the Rebel' is stickier than 'Call Paul Williams Insurance'

## 6. Mobile-First Design

•  Fact: 60% of insurance searches happen on mobile phones

•  Result: If the site doesn't work perfectly on a phone, Paul loses 60% of potential leads before they even see the form.

•  This site: Fully responsive, tested on all screen sizes.

Questions? Call Asim directly to discuss.

Let's get Paul back in business.